Test Plan

API Testing Project – Restful-Booker API

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Restful-Booker API Testing Project |
| Team Name | Restful-Booker |
| Team Members | 1) Farah Talalweh 2) Sahar Dwaikat 3)Samir Qumri |
| Start Date | 8/16/2026 |
| Prepared By | Restful-Booker Team |
| Approved By |  |

# 2. Introduction

The purpose of this document is to define the test strategy and plan for the Restful-Booker API, which exposes endpoints for managing bookings and authentication. All available endpoints will be tested using Postman, following the Scrum methodology over a 5-day sprint.

# 3. Test Objective

- Verify that all APIs function according to the documented specifications (functional correctness).

- Cover both positive and negative scenarios for each endpoint.

- Validate correct status codes, response body structure, headers, and authentication behavior.

- Build a well-organized, reusable Postman Collection with environment variables and assertions.

# 4. Scope

## 4.1 In Scope

The following endpoints of the Restful-Booker API:

| # | Module | Endpoint | Method |
| --- | --- | --- | --- |
| 1 | Auth | /auth | POST – Token Generation |
| 2 | Booking | /booking | POST – Booking Creation |
| 3 | Booking | /booking(s) | GET – Booking Retrieval |
| 4 | Booking | /booking/:{id} | PUT/PATCH – Booking Update |
| 5 | Booking | /booking/:{id} | DELETE – Booking Deletion |
| 6 | Ping | /ping | GET – Ping Testing (Health Check) |

## 4.2 Out of Scope

- Performance / Load Testing.

- Advanced security testing (Penetration Testing).

- Direct UI testing — the UI is only explored to understand how each API is triggered.

# 5. Test Strategy / Approach

Scenario types:

- Positive Test Cases: sending valid, complete requests (e.g., POST with all required fields filled).

- Negative Test Cases: sending incomplete/invalid requests (e.g., POST with missing mandatory fields, non-existent id, missing token on DELETE/PUT).

- Boundary Edge

- Validation data type

- Status code validation

- Assertions include:

Correct status code (200, 201, 404, ...).

Response body structure and data types.

Returned field values match the submitted values.

Response time within an acceptable threshold.

Presence/absence of a token on protected operations (PUT/DELETE).

# 6. Test Environment

| Item | Details |
| --- | --- |
| Base URL | https://restful-booker.herokuapp.com |
| Tool | Postman |
| Environment Variables | base_url, token, booking_id, username, password |
| Task Management | Jira Board |
| Test Case Documentation | Microsoft Excel |
| Team Collaboration | Shared Postman Workspace among team members |

# 7. Scrum Timeline

| Day | Stage | Deliverables | Owner |
| --- | --- | --- | --- |
| Day 1 | Analysis + Sprint Planning | Document explaining how each API is triggered from the UI; Jira Board with tasks created; Postman Workspace set up; list of open questions/ambiguities | Whole team |
| Day 2 | Design | Positive and negative test cases designed for each API in Excel | Each member covers a subset of APIs |
| Day 3 | Implementation – Requests | Postman Collection organized into folders + environment variables, covering all test cases from | Each member implements their cases |
| Day 4 | Implementation – Assertions | Tests/Assertions added to each request + full collection run with no failures | Whole team |
| Day 5 | Presentation | presentation of all deliverables + Sprint Review | Whole team |

# 8. Roles & Responsibilities

| Member | Role | Responsible Endpoints |
| --- | --- | --- |
| QA 1 | Farah | Auth (/auth) + POST Ping (/ping) |
| QA 2 | Sahar | GET /booking +PUT/PATCH/booking/:id |
| QA 3 | Samer | Ping (/ping) + DELETE /booking/:id |

# 9 . Entry / Exit Criteria

Entry Criteria:

- API documentation and project requirements are available and understood.

- The testing scope, endpoints, and acceptance criteria are defined and approved.

- The test environment and required tools, including Postman, are configured and accessible.

- Required test data, authentication credentials, and environment variables are available.

- Test cases are designed, reviewed, and ready for execution.

Exit Criteria:

- 100% of planned test cases have been executed.

- All Critical and High severity defects are resolved and successfully retested, or formally accepted.

- All planned API functionality and CRUD flows have passed the agreed acceptance criteria.

- No unresolved blocking issues prevent the completion of the planned testing scope.

- Final test results, defect reports, and Postman collection are completed and reviewed.

# 10 . Risks & Assumptions

| Type | Description |
| --- | --- |
| Assumption | The API is available and stable throughout the project (Heroku may be slow on the first request). |
| Assumption | The token remains valid long enough to execute the tests. |
| Risk | Conflicting edits if more than one member works on the same request at the same time in the Postman Workspace. |
| Risk | The tight timeline (5 days) may affect coverage of all negative scenarios. |

# 11. Defect Reporting

- Any unexpected API behavior is logged as a card in Jira under a "Bugs/Issues" board/list.

- Each card must include: endpoint name, steps to reproduce, actual result, expected result, and a screenshot from Postman.

# 12. Tools

- Postman – designing and executing requests and assertions.

- Jira – task management and progress tracking.

- Microsoft Excel – test case documentation.